**ICT ADVANCED PROJECT AGREEMENT**

This Agreement for CP5046 / CP5047 ICT Advanced Project (the “Agreement”) is signed between:

Baljinder Kaur, Amandeep Kaur, Avneet Kaur Sandhu, Harpreet Kaur (the "Developers")

James Cook University Brisbane, 349 Queen Street Brisbane, Queensland

AND

**Inner Shine jewellery website** represented by Laura Antochi(the "Client")

Brisbane Australia

The Agreement governs the rules between the Client and the Developers regarding the project to be developed as academic subject at James Cook University Brisbane.

1. **PROJECT DESCRIPTION AND GOALS**

* The first goal of our project is to develop the online jewellery store that is easy to use and secure for people.
* The second goal of our project is to give the best material to the customer and offers discounts on selected item to gain their trust.
* The third goal of our project is to give different kinds of jewellery according to male, female, kids as well as wide range of colours, size, and materials.
* The fourth goal of our project is allow the user to register online for knowing about the discounts on special items.

1. **DELIVERABLES**

Alpha Release

* Home page
* Categories page
* Back end admin to add ,edit ,delete and remove category

Beta Release

* Contact Us
* About Us
* Join Us
* Search Button
* Login/Logout
* User Account Registration

1. **APPROACH TO DEVELOPMENT**

a) This project has the timeframe between the 13th of November 2017 and 8th of February 2018 to be completed and is subject to the trimester structure corresponding to Study Periods 22 and 23 2014 from James Cook University Brisbane.

b) The approach taken for project implementation is dictated by the corresponding Subject Outline and is based on Agile methodologies: the First Iteration will be dedicated to gathering requirements and project planning; the Second Iteration will be dedicated to implementing the highest priority requirements leading to Alpha Release. Similarly, the Third Iteration will lead to Beta release and The Fourth Iteration to the Final release.

c) Between releases, the Developers will seek the Client’s feedback on the implemented requirements and will revisit the requirements to be developed. It is envisaged that the Client will give timely feedback on the Developers’ work and will allow the necessary time for meetings and discussions. The Developers and the Client will negotiate on the requirements to be developed considering the time constraint.

d) For educational purposes, the Developers might be asked to implement a series of requirements that the Client does not need. In this case, the Developers will remove these features from the project version delivered to the Client.

e) Project release data and content (for example website content such as About us, FAQ, Policy, Disclaimer etc.) is to be provided by the Client and it is not part of the development process. The Developers can contribute with data and content for testing purposes.

f) The developing environment is to be configured by the Developers using resources provided by James Cook University Brisbane. If the implementation requires the use of software which is not freely available, the Client should provide access to it.

g) The Developers are responsible of code backup for the whole duration of the project. After the project’s termination, operations such as backup, updates or content changes are the responsibility of the Client.

h) For marking purposes only, the Developers will submit copies of the Project Source Code after each release.

1. **TIMELINE AND PROJECT REQUIREMENTS**

The following scheme describes the major milestones of implementation.

a) Alpha release:

Start date: 14nov,2017

* End date: 09feb,2018
* Requirements to be developed:

|  |  |  |  |
| --- | --- | --- | --- |
| Title | Description | Client Priority | Time estimate (days) |
| 1 | Home page | 10 | 5 |
| 2 | Categories page | 10 | 7 |
| 3 | Add Category | 20 | 3 |
| 4 | Edit Category | 20 | 3 |
| 5 | Remove Category | 20 | 3 |
| 6 | Delete Category | 20 | 3 |
| 6 | Admin Dashboard | 20 | 15 |
| 7 | Release Project | 30 | Done |

b) Beta and Final release:

* Start date:12march,2018
* End date:
* Requirements to be developed:

|  |  |  |  |
| --- | --- | --- | --- |
| Title | Description | Client Priority | Time estimate (days) |
| 1 | Login/Logout | 30 | 5 |
| 2 | User Account Registration | 30 | 5 |
| 4 | Join Us | 30 | 5 |
| 5 | Search Button | 40 | 3 |
| 6 | Contact Us | 40 | 3 |
| 7 | About Us | 40 | 3 |
| 8 | Release project | 50 | Done |

1. **BUDGET**

a) The deliverables are offered free of charge by the James Cook University Brisbane to the Client through the work of the Developers. The Client may request the implementation of requirements that are excluded from the list above, but this is subject to payment as further negotiated.

b) Any third party resources which are not freely available, such as templates, images, SSL certificates, licenses, etc. are to be purchased and delivered by the Client.

1. **INTELLECTUAL PROPERTY**

a) Any idea or deliverable emerged during the implementation of this project becomes Intellectual Property of the Client. This applies to all development iterations.

b) Third party resources used (templates, themes, Google Maps etc.) are subject to the Terms and Conditions of their Owner.

1. **PROJECT COMMENCEMENT**

This agreement was signed today, 08 Feb 2018, between the two parties, leading to the project’s commencement:

Developers, Client,

Baljinder kaur Inner Shine jewellery

Amandeep Kaur Laura Antochi

Avneet Kaur Sandhu

Harpreet Kaur

Signature Signature